Software Engineering Meeting logs

# Sprint 1 - 05/11/19

## Meeting 1

Ash is the product owner, Macauley is the SCRUM master and all of us (Sam, Ash, Macauley) are part of the development team.

A GitHub repo was produced, and a means of communication was set up (Discord).

A small set off tasks were produced.

## Meeting 2

Our user stories were produced, followed by the sprint backlog, this sprint mainly revolving around research and design, as well as producing a minimal viable product.

Started working on the research and design documents during the meeting.

Tasks were assigned to the development team

## Sprint footnotes

The minimal viable product was not produced during this sprint.

# Sprint 2 - 12/11/19

## Meeting 1

Discussion of implementation.

Covering research and design work, to understand what each person has done.

## Meeting 2

Started implementation of the minimal viable product, producing the news, Spotify API code and term counting.

## Sprint footnotes

The minimal viable product was produced during this sprint though does require more work. All code created was not finalised or put into classes.

# Sprint 3 - 19/11/19

## Meeting 1

Discussion of further implementation, improving the components and interconnecting them.

Covering more design work.

## Meeting 2

Improving upon current code to work more efficiently.

Finalising the program, creating a main program to interconnect all components.

## Sprint footnotes

The final artefact was produced to create Spotify playlist based on the latest news.